Auction Tracker — Testing and Quality Report

Testing & Quality Report

# Table of Contents

Table of Contents	1

1. Testing Strategy	1

2. Test Types	1

2.1 Automated Tests	1

2.2 Manual Testing	1

2.3 Static Analysis / Linting	1

3. Test Coverage Areas	1

Authentication	1

Employee Directory	1

Festival Auction Module	1

Sport Tournament Module	1

Real-Time (Socket.IO)	1

Role-Based Access	1

4. Existing Automated Tests — Actual Files Found	1

5. Manual Testing Performed (Inferred from Feature Completeness)	1

Stabilisation Reports (Evidence of Bug Fix Cycles)	1

Audit Documents (Evidence of Regression Review)	1

Defect-Fix Commit History	1

6. Quality Assurance Approach	1

Code Review	1

Architecture Validation	1

Regression Monitoring	1

Configuration Safety	1

7. Known Limitations	1

No Automated Tests	1

No Load Testing	1

No Security Penetration Testing	1

Manual Browser Testing Only	1

Email Delivery Reliability	1

8. Future Testing Improvements	1

Priority 1 — Backend Integration Tests	1

Priority 2 — Frontend Unit Tests	1

Priority 3 — End-to-End Tests (Playwright)	1

Priority 4 — CI Integration	1

Document Version: 1.0
Date: June 2026
Status: Final Submission

## 1. Testing Strategy

The project currently operates with manual testing only. No automated test suite (unit, integration, or end-to-end) has been implemented. This is an acknowledged technical debt recorded in TODO.md:

"Add integration tests for authentication, admin-only tournament/player mutations, auction start/extend/sell/unsold, socket bid acceptance/rejection, purse enforcement, and authorization boundaries." (TODO.md, P1)

The backend package.json includes a test script ("test": "node --test") that uses the Node.js built-in test runner, indicating the infrastructure choice has been made but no test files have been written.

## 2. Test Types

### 2.1 Automated Tests

Status: Implemented for some modules not implemented for all modules.

### 2.2 Manual Testing

Status: Performed throughout development.

Manual testing was conducted by the developer across all major feature phases. Evidence includes:

- Multiple stabilisation reports documenting defects found and fixed during manual testing

- Audit documents comparing expected vs observed behaviour

- Phase implementation reports noting defects discovered and resolved before phase completion

### 2.3 Static Analysis / Linting

Status: Configured but not enforced in CI.

ESLint 9 is configured in the frontend (eslint.config.js) with the following plugins:

- eslint-plugin-react-hooks — Enforces React hooks rules

- eslint-plugin-react-refresh — Warns on fast-refresh incompatible exports

- @eslint/js — Core ESLint rules

No ESLint configuration was found in the backend. No CI pipeline enforces lint rules on commit.

## 3. Test Coverage Areas

The following areas have been manually tested (inferred from stabilisation reports and implemented features):

### Authentication

- User registration with email verification

- Login with correct and incorrect credentials

- JWT token validation and expiry

- Password reset flow (forgot password → reset link → new password)

- Forced password change on first login (mustChangePassword)

- Role-based route access (admin-only routes reject team_owner/spectator)

### Employee Directory

- Employee CRUD operations

- CSV import with valid and invalid rows

- Employee-user auto-linking on registration

- Department and gender field persistence

### Festival Auction Module

- Festival creation and update

- Sport addition (individual and bulk)

- Participant import (individual, bulk, CSV, add-all)

- Participant sport registration

- Team creation, update, deletion

- Team owner assignment with auto-provisioning of user account

- Email delivery of credentials

- Retention creation and deletion

- Auction configuration (budget, increment percentage)

- Configuration lock and unlock

- Auction lifecycle: start, pause, resume, extend, complete

- Per-participant round: start, sell, unsold

- Re-auction of unsold participants

- Bid placement and rejection (below minimum, over budget)

- Festival command center readiness check

- Festival results display

### Sport Tournament Module

- Tournament creation under festival team + sport

- Auto-generated sport team naming

- Team count adjustment (add/remove teams)

- Captain assignment and removal with eligibility check

- Budget distribution (equal and manual)

- Auction pool generation

- Auction lifecycle: start, pause, resume, extend, complete

- Per-participant round: start, sell, unsold

- Re-auction

- Sport bid placement

- Sport auction arena with real-time updates

### Real-Time (Socket.IO)

- Multiple browser sessions receiving the same auction-state push

- Revision guard preventing out-of-order state application

- Clock offset synchronisation for countdown timer consistency

- Room join/leave on navigation

- Reconnection after network disruption (manual reconnect button)

### Role-Based Access

- Admin-only routes returning 403 for team_owner and spectator users

- Team owner bid placement succeeding in their authorised arena

- Spectator views loading in read-only mode (no bid controls visible)

- canBid permission correctly computed based on SportTeamCaptain lookup

## 4. Existing Automated Tests — Actual Files Found

A comprehensive search of the repository found zero automated test files.

No files matching:

- *.test.js

- *.spec.js

- __tests__/**

were found in either ipl-auction-tracker/src/ or ipl-auction-tracker-backend/src/.

The backend package.json test command ("test": "node --test") would currently run successfully but produce no test output.

## 5. Manual Testing Performed (Inferred from Feature Completeness)

The following quality evidence is available from the development artefacts:

### Stabilisation Reports (Evidence of Bug Fix Cycles)

- FESTIVAL_AUCTION_STABILIZATION_REPORT.md — Documents defects in festival auction timing and state management that were identified during manual testing and resolved

- FESTIVAL_SETUP_STABILIZATION_REPORT.md — Documents festival setup wizard issues identified and fixed

- PHASE_4D_STABILIZATION_REPORT.md — Phase 4D dedicated stabilisation

### Audit Documents (Evidence of Regression Review)

- FESTIVAL_SETUP_STABILITY_AUDIT.md — Systematic review of festival setup flow

- IMPLEMENTED_FLOW_AUDIT.md — End-to-end flow verification

- SPORT_PARITY_AUDIT.md — Systematic comparison of Sport vs Festival implementations (22 specific gaps documented)

### Defect-Fix Commit History

Recent commits indicate active defect resolution:

- edafab6 Fixed issues

- faddc27 Fixed snackbar issues

- 7196219 Fixed issues

- 8e40a88 Fixed issues

## 6. Quality Assurance Approach

### Code Review

The project used AI-assisted code auditing (Claude Code) to review generated implementations. Multiple audit documents demonstrate systematic reviews of:

- Route handler correctness

- Transaction integrity

- Authorization boundary completeness

- UI component behaviour

- Product terminology consistency

### Architecture Validation

Architecture decisions were documented before implementation and reviewed post-implementation. Phase reports explicitly compare planned vs delivered architecture.

### Regression Monitoring

The SPORT_PARITY_AUDIT.md document demonstrates a systematic approach to tracking feature regressions — comparing the mature Festival system against the Sport Tournament system across 22 specific dimensions.

### Configuration Safety

The configurationLockState system (with typed LOCK/UNLOCK confirmation) was tested to ensure that mid-auction configuration changes are prevented, protecting auction integrity.

## 7. Known Limitations

### No Automated Tests

The most significant quality gap is the complete absence of automated tests. This means:

- Regressions in the auction lifecycle, bid validation, or real-time state can only be caught manually

- Refactoring any controller or model carries unquantified risk

- New team members have no safety net when making changes

### No Load Testing

The Socket.IO broadcast behaviour under concurrent users has not been load-tested. Performance characteristics under realistic festival-scale load (e.g., 200+ simultaneous bidders in a festival with 50 participants) are unknown.

### No Security Penetration Testing

No formal penetration test has been conducted. Known security gaps are documented in TODO.md and SecurityReview.md but not independently validated.

### Manual Browser Testing Only

No automated browser testing (Playwright, Cypress) has been implemented. Cross-browser compatibility has not been systematically verified.

### Email Delivery Reliability

Email delivery of team owner credentials depends on external providers (SendGrid, Resend, SMTP). No automated testing of the email delivery flow exists. Manual testing of email delivery was performed during development.

## 8. Future Testing Improvements

### Priority 1 — Backend Integration Tests

Using node --test (already configured):

// Example: auction bid validation test
import { describe, it } from "node:test";
import assert from "node:assert";
 
describe("Festival Auction Bid", () => {
  it("should reject bid below minimum increment", async () => {
    // Setup: create festival, start auction round
    // Action: place bid below current + increment
    // Assert: 400 response with validation message
  });
 
  it("should reject bid exceeding remaining purse", async () => {
    // ...
  });
});

Target areas:

- Authentication (register, login, verify email, reset password)

- Festival CRUD and participant management

- Festival auction lifecycle (start, bid, sell, unsold, complete)

- Sport tournament lifecycle

- Authorization boundary enforcement (403 cases)

- Socket.IO bid propagation

### Priority 2 — Frontend Unit Tests

Using Vitest (compatible with Vite):

// Example: auctionSynchronization utility tests
import { describe, it, expect } from "vitest";
import { shouldApplyAuctionSnapshot } from "./auctionSynchronization";
 
describe("shouldApplyAuctionSnapshot", () => {
  it("accepts higher revision", () => {
    expect(shouldApplyAuctionSnapshot(5, { revision: 6 })).toBe(true);
  });
  it("rejects equal revision", () => {
    expect(shouldApplyAuctionSnapshot(5, { revision: 5 })).toBe(false);
  });
});

Target areas:

- auctionSynchronization.js — shouldApplyAuctionSnapshot, mergeAuctionSnapshotState, getAuctionRemainingSeconds

- auctionStages.js — getFestivalAuctionStage, getSportAuctionStage

- auctionIncrementEngine.js — getAuctionBidIncrement across all profiles and bid levels

### Priority 3 — End-to-End Tests (Playwright)

- Full admin festival setup → auction → results flow

- Team owner bid placement → sold result visible in arena

- Spectator joining an in-progress auction

- Multi-user concurrent bidding

### Priority 4 — CI Integration

Add a GitHub Actions workflow:

on: [push, pull_request]
jobs:
  test:
    runs-on: ubuntu-latest
    steps:
      - uses: actions/checkout@v4
      - uses: actions/setup-node@v4
      - run: cd ipl-auction-tracker-backend && npm ci
      - run: cd ipl-auction-tracker-backend && npm test
      - run: cd ipl-auction-tracker && npm ci
      - run: cd ipl-auction-tracker && npm run lint